Sprint for “Automatic Answer Checker”

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| MODULES | TASK | PENDING TASK IF ANY | HOUR FOR COMPLETION | EXPECTED DATE OF COMPLETION | ACTUAL DATE OF COMPLETION | REASON FOR DEVIATION |
| Module1  (Admin) | Form Design and table design | No | 3hr | 05/03/2019 | 05/03/2019 |  |
| Module 2  (Exam Controller) | Form design and table design | No | 4hr | 07/03/2019 | 09/03/2019 |  |
| Module 1  (Admin) | Login  Coding | No | 1hr | 12/03/2019 | 12/03/2019 |  |
| Module 1  (Admin) | Course adding coding | No | 2hr | 13/03/2019 | 13/03/2019 |  |
| Module 2  (Admin) | Subject adding form &coding | No | 1hr | 18/03/2019 | 18/03/2019 |  |
| Module 2  (Admin) | Exam controller registration | No | 2hr | 19/03/2019 | 19/03/2019 |  |
| Module3  (Department) | Form Design and table design | No | 3hr | 20/03/2019 | 20/03/2019 |  |
| Module3  (Department) | Question upload coding | No | 2hr | 21/03/2019 | 21/03/2019 |  |
| Module2  (Exam Controller) | Add notification form& table design & coding | No | 3hr | 22/03/2019 | 22/03/2019 |  |
| Module4  (Student) | Student registration form & table design | No | 3hr | 25/03/2019 | 26/03/2019 |  |
| Module4  (Student) | Student Registration coding | No | 2hr | 27/03/2019 | 27/03/2019 |  |
| Module4  (Admin) | Student Approval form design and coding | No | 3hr | 29/07/2019 | 3/04/2019 |  |